| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 1/19/26 | 4:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 2 | 1/21/26 | 4:00 pm | Ethan K., Preston, Ryan |
| 3 | 1/23/26 | 5:00 pm | Ethan H., Ethan K., Preston, Ryan |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Each member came up with at least one idea for the project and presented it to the group.

- Meeting #2: Started writing a draft for the car maintenance and night out project descriptions.

- Meeting #3: Submitted the project description for the car maintenance app.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: Being indecisive on picking a project.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Get approval from professor on one of our two ideas and write the project description.

- Meeting #2: Finish draft of project description for submission.

- Meeting #3: Start working on the SRS.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: The team discussed ideas for the project:

  - Fitness app.

  - Product tracker (Users can pin product listings from retailers such as Amazon, Nike, etc. The application will notify the user if the price drops, and catalog from other resellers such as eBay automatically. The user can also find listings through "finding by similar" which matches products by matching to an uploaded image).

  - Plan your night out (Suggests what to do in your area either by yourself, with a group, or on date. Future updates would include asking the user what their interests are, what they don't like to do, when they want to start their night, when they want to end their night, how many activities they want in a night/evening/day and the app would essentially plan out their night based on those inputs. If they don't like the suggestion, they can rerun the program for a new suggestion).

  - Car maintenance app (Car maintenance app that tracks user’s vehicle miles and recommends maintenance based on mileage and previous maintenance history. Could also include a feature to include multiple vehicles and a feature to find local mechanics. Allows you to track your regular checkups (oil, breaks, wheels, etc.) and compares them to your mileage).

We narrowed down the list to the plan your night out and car maintenance app ideas.

- Meeting #2: Decided on moving forward with the car maintenance app for the project. Came up with a name for the project, MotorMinder. Discussed what to say in the project description. Discussed base features.

- Meeting #3: Made sure everyone gave their approval for the project description before submitted it. Discussed the next steps so we could start working on the SRS

Action Items & Ownership

- Start writing a draft of plan your night out project

  - Ownership: Preston Little

  - Due Date: 1/21/26

- Assign tasks to team members for the SRS and the rest of Sprint 1.

  - Ownership: Preston Little

  - Due Date: 1/25/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 1/21/26

- Next Scheduled Time: 4:00pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 1/23/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 1/26/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 1/25/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.