| Project Name: TBD |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 1/12/26 | 1:00 pm | Ethan K., Preston, Ryan |
| 2 | 1/16/26 | 2:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 3 | N/A | N/A | N/A |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: N/A

- Meeting #2: Setup personal work environments for Python.

- Meeting #3: N/A

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: N/A

- Meeting #2: Coming up with ideas for the project that are creative yet doable in a 12-week span.

- Meeting #3: N/A

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Brainstorm ideas for the final project.

- Meeting #2: Each member will come up with one idea and present it to each other. During the next meeting we will narrow the list down to 2-3 ideas to present to the professor for approval.

- Meeting #3: N/A

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Got to know one another and everyone’s skill levels. Discussed what language to do the project in and decided on Python.

- Meeting #2: The team discussed ideas for the project.

- Meeting #3: N/A

Action Items & Ownership

- Brainstorm 1 idea minimum for the project.

  - Ownership: All team members.

  - Due Date: 1/19/26

- Create GitHub repository.

  - Ownership: Ethen H.

  - Due Date: 1/16/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 1/16/26

- Next Scheduled Time: 2:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: N/A

- Next Scheduled Time: N/A

Next Meeting (next week)

- Next Scheduled Date: 1/16/26

- Next Scheduled Time: 4:00 pm.

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 1/18/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.